## Slide 1
TITLE SLIDE: TSDS ODS 3.x Project
Updates
TSDS Upgrade Project
September 2023

## Slide 2
EXPECTATIONS/ONBOARDING
Vendor, ESC, LEA
PARALLEL SUBMISSION GOALS
2023-2024
PARALLEL LEAs
2023-2024
OPEN DISCUSSION/QUESTIONS
SESSION AGENDA
PARALLEL SUBMISSION TIMELINE
2023-2024
IMPORTANT DATES
2023-2024
FREQUENTLY ASKED QUESTIONS

## Slide 3: PARALLEL LEA ACCEPTANCE
Updated Lists
TEA will inform any LEA accepted to the 2023-2024 Parallel Submission via email.
Download:
List of Parallel LEAs
As of: August 25, 2023

## Slide 4: PARALLEL SUBMISSION GOALS
Testing of All Custom Solutions
Testing of 300+ LEAs
Complete Vendor Readiness
Regional ESC Support
Various Product Integrations
Vetting of TEA Resources
Testing of All TSDS Submissions

## Slide 5: VENDOR EXPECTATIONS
PARTICIPATION & DATA SUBMISSIONS
All vendors are required to participate in the 2023-2024 Parallel Submission.
TRAINING & SUPPORT
All vendors are responsible for providing any appliable training for their product(s).
VENDOR READINESS
All vendors are required obtain a TSDS Compatible Designation by the 2024-2025 Go-Live year.
All vendors are responsible for resolving Level 1 errors in a timely manner.
All vendors should provide “live” data, whenever possible, for parallel testing.
All vendors should obtain access to the TSDS Vendor Support Portal to submit issues to TEA.
All vendors should ensure data is available prior to published due dates.
All vendors are required to test and support each of their TSDS data submissions.
All SIS and HR/Finance vendors will need to obtain the necessary Ed-Fi certification.

## Slide 6: ESC EXPECTATIONS
PARTICIPATION & DATA SUBMISSIONS
All ESCs are required to participate in the 2023-2024 Parallel Submission.
TRAINING & SUPPORT
All ESCs are responsible for providing TSDS training to their participating LEAs.
FEEDBACK & RESPONSE
All ESCs are responsible for ensuring active LEA participation throughout the Parallel Submission.
All ESCs are responsible for Level 2 support for their participating LEAs.
All ESCs should attend webinars and continuous trainings throughout the Parallel Submission.
All ESCs should coordinate with their vendor for onboarding and support.
All ESCs should develop effective strategies to solicit feedback from their participating LEAs.
All ESCs should share best practices and be actively involved in vetting TEA resources.
All ESCs should test and verify their required TSDS PEIMS submissions.

## Slide 7: LEA EXPECTATIONS
PARTICIPATION & DATA SUBMISSIONS
All LEAs accepted by TEA are required to participate in at least one TSDS data submission.
ACCESS & TESTING
All LEAs are required to obtain the appropriate access to the parallel environment.
FEEDBACK & RESPONSE
All LEAs should implement effective strategies to ensure continuous progress.
All LEAs should compare data, validations, and reports to complete their testing.
All LEAs should coordinate with their vendor(s) for onboarding and support.
All LEAs should collaborate with their ESC and vendor(s) on identified issues.
All LEAs should attend the TSDS training provided by their ESC prior to testing.
All LEAs should coordinate with their ESC and vendor(s) to develop best practices.
All LEAs should submit enhancement requests through TIMS tickets.

## Slide 8: ONBOARDING GUIDANCE
The onboarding strategy may vary from vendor to vendor and product to product.
A vendor may choose to onboard their LEAs in stages to ensure a high level of support.
A vendor may choose to establish testing cohorts based upon TSDS data submissions.
A vendor should have all their participating LEAs onboarded successfully by January 2024.
A vendor must have their LEAs certify their data submissions for TSDS Compatible Designation.

## Slide 9: PARALLEL SUBMISSION
INITIAL TESTING
SEPTEMBER 2023
DMC Configuration
Data Publication
Resolve L1 & L1.5
DECEMBER 2023
PEIMS Fall
RF Tracker
JANUARY 2024
ECDS KG
PEIMS Mid-Year
PEIMS Fall (resub)
JUNE 2024
PEIMS Summer
ECDS PK
SELA
PARALLEL START
AUGUST 2023
ESC Training
LEA Acceptance
Vendor Integration
OCTOBER 2023
Class Roster Fall
Charter School Waitlist
MAY 2024
Advanced DMC Functions
Training & Support Feedback
FEBRUARY 2024
SPPI-14
PEIMS Mid-Year (resub)
AUGUST 2023
Vendor & LEA Feedback
Lessons Learned
CHECKPOINT
ADVANCED TESTING
PARALLEL END
MARCH 2024
Class Roster Winter
JULY 2024
Child Find
RF Tracker
PEIMS Summer (resub)
SUBMISSION-BASED WEBINARS & RESOURCES
KICKOFF
TSDS COMPATIBLE DESIGNATION
BEST PRACTICES

## Slide 10: UPCOMING IMPORTANT DATES
OCT.
19
Class Roster Fall
Submission Due
Comparison Testing
DEC.
7
Fall PEIMS
Submission Due
Comparison Testing
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Participating LEAs should begin comparison testing well before the published submission due dates.
OCT.
27
Charter School Waitlist
Submission Due
Comparison Testing
DEC.
8
RF Tracker
Submission Due
Comparison Testing

## Slide 11: UPCOMING TRAINING DATES
OCT.
4
Parallel Kick-Off
Upgrade Information
Overview
DMC Security Management
Level 1 Validations
TIMS Tickets
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
TEA will train ESCs JIT (Just-In-Time)
ESC will schedule LEA trainings after receiving JIT training
OCT.
12
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 12: FREQUENTLY ASKED QUESTIONS
Q: Should LEAs have unique course identifiers (Service IDs) for courses that begin with “8” and end in “XXX”?
A: Yes. LEAs must report unique codes for course identifiers when reporting CourseCodes (E3071). “XXX” should be replaced with values that make the CourseCode unique.
What should Charters/LEAs do if they have an in-house or custom solution for extracting their data into XML?
A. XML will not be accepted beginning in the 2024-2025 school year. The charter or LEA should contact TSDSDeployment@tea.texas.gov if they plan to continue with an in-house or custom solution for reporting TSDS data.

## Slide 13: FREQUENTLY ASKED QUESTIONS
Q: Were there any performance issues related to the pilot year?
A: Based on the initial testing during the pilot year, TEA did not encounter any significant performance issues. TEA will continue to conduct performance testing during the parallel year.
Was there a difference in processing time when promoting data in the TSDS Parallel environment compared to the XML environment?
A. TEA did not see a significant difference in the processing time. TEA will continue to monitor the processing time during the parallel year.

## Slide 14: FREQUENTLY ASKED QUESTIONS
Q: Will TEA allow additional LEAs to participate in the Parallel Submission after the start of the school year?
A: TEA will continue to consider and accept additional LEAs after the start of the 2023-2024 school year. TEA will coordinate with their associated vendor(s) support and ESCs before acceptance.
Will LEAs participating in the parallel year have to complete the comparison testing by the same due date as the XML submissions published in TEDS?
A. TEA strongly encourages participating LEAs to complete their comparison testing by the same date as the XML submissions. Comparing will ensure proper verification and accuracy of Level 2 and 3 data validations. LEAs can continue to conduct additional testing after the published due dates.

## Slide 15: FREQUENTLY ASKED QUESTIONS
Q: Does the resubmission concept still exist for parallel year?
A: For the 2023-2024 Parallel Submission, TEA encourages all participating LEAs to compare their API and XML transactions. For PEIMS resubmissions, the LEA should continue to compare their XML data to their API data in their TSDS Portal applications.
Do LEAs send transactional changes to the Individual Operational Data Store (IODS)?
A. An LEA’s source system vendor(s) will determine the API transactions sent to the IODS. TEA would expect only data changes to be sent to the IODS after the initial data load.

## Slide 16
QUESTIONS